Daysight Bug Sweep Report

Consolidated  —  May 10, 2026  |  54 tracked, 50 fixed, 4 outstanding

# Outstanding (4)

Items requiring action, ordered by priority.

| Sev | Issue | Problem | Fix |
| --- | --- | --- | --- |
| MED | #17 Contact form rate limit | In-memory Map resets on cold start; per-instance on serverless. | Accept risk for now. Upgrade to Upstash Redis if abuse observed. |
| MED | #26 Admin queue user label | Shows display_name or 'Unknown'; admins can't identify users by email. | Query email from auth.users via admin client in queue/page.tsx. |
| MED | OWN-9 Privacy policy | Retention timelines mismatched between sections. GDPR table incomplete. | Align retention numbers across sections. Legal review before launch. |
| LOW | NEW-6 Legacy HTML files | 14 prototype HTML files + js/ folder in repo root. | Move to legacy/ dir or archive branch. |

# Deferred / Cosmetic (2)

Address during UI conformity sweep. No functional impact.

- #37 Day selection silently clamps — No toast when month change adjusts day (e.g. Jan 31 → Feb 28).

- #38 Dashboard urgency color inconsistency — Gray at 0 days, red at >0. Needs consistent scheme.

# Infrastructure Note

Supabase migration tracking: RESOLVED (May 10, 2026). All 14 migrations (001–014) registered in migration history and verified. Tables, indexes, RLS policies, and RPC functions match expected schema.

# Fixed Items Summary (50 resolved)

Condensed by category. See git history for implementation details.

| Category | Count | Key Items |
| --- | --- | --- |
| Security | 8 | Open redirect fix, webhook auth hardened, send cap includes pending, gift tag exact matching, atomic account deletion RPC, user_id filter on all mutations |
| Auth & Sessions | 4 | Email verification banner, reauthenticate() for password change, friendlyError() on signup, PKCE mobile reset |
| Email System | 8 | Atomic drips_sent RPC, digest month filter, leap year handling, gift fallback scoring, reminder status enum, webhook secret validation |
| UI / UX | 12 | All errors use friendlyError(), modal a11y (focus trap, ARIA, escape key), loading timeout, unsaved changes guard, onboarding flow fixes |
| Data & Schema | 8 | reminder_log index, UTC purge, conversion_events anonymization, timing-safe tokens, signed calendar URL, shared TRASH_HOLD_DAYS constant |
| Features | 8 | Recycling bin with sub-tabs, gender/pronoun field (migration 013+014 + UI), budget tier in onboarding, add-contact→add-event flow, data export (admin-only) |
| Schema Drift | 5 | Migrations 009–013: deleted_at + indexes, RLS deny policies, reminder_log index fix, conversion_events anonymize, pronoun column |

# History

Apr 22: Initial 38-issue sweep. May 2: Re-audit (+7 new, schema drift). May 3–4: 12 fixes + 10 owner items added/implemented. May 6: Codebase re-audit verified 8 more fixed, report rewritten for efficiency. May 10: Supabase migration repair verified, all 14 migrations tracked. This consolidated report supersedes both prior documents.