Daysight (Landmarks)

Bug Sweep Report — Update Addendum

May 6, 2026 | Audited against current codebase

# Executive Summary

This addendum updates the May 4, 2026 Bug Sweep Report. Cross-referencing the report against the current codebase reveals that 8 additional items listed as outstanding have been resolved (including 4 Supabase drift items). The report’s counts and outstanding lists are therefore out of date.

Revised totals: 54 total issues tracked across all sources. 50 resolved. 9 remain outstanding (1 HIGH, 3 MEDIUM, 5 LOW). The single HIGH item is Supabase migration tracking, which is an infrastructure/ops concern rather than a code bug.

# Newly Fixed Since May 4

The following 8 items were listed as outstanding in the May 4 report but are now resolved in the codebase:

| # | Severity | Issue | Resolution |
| --- | --- | --- | --- |
| #25 | MEDIUM | Recycling bin restore stale confirm state | setConfirmDeleteId(null) added to handleRestore() and handleRestoreEvent() |
| #31 | LOW | Modal focus trap and ARIA missing | Shared Modal component with role=dialog, aria-modal, useEscapeKey hook, focus trap, backdrop dismiss |
| NEW-3 | MEDIUM | Calendar URL shows raw userId | Settings now fetches/displays signed URL from /api/calendar-url |
| NEW-4 | MEDIUM | TRASH_HOLD_DAYS hardcoded in two places | Extracted to shared constant in src/lib/constants.ts |
| NEW-5 | MEDIUM | Email in URL param on forgot-password | Forgot-password page uses local state; no ?email= in URL |
| OWN-1 | HIGH | Contact form submit broken | API route and client handleSubmit both functional with error handling |
| OWN-4 | LOW | Gender/pronoun field for contacts (partial) | Migration 013 adds pronoun column; UI integration still needed |
| OWN-6 | MEDIUM | Escape key to close modals | useEscapeKey hook + shared Modal component applied to all modals |

# Supabase Drift Resolved

Migrations 009–013 address the following schema drift items from the May 4 report:

| Item | Severity | Resolution |
| --- | --- | --- |
| events.deleted_at column | MEDIUM | Migration 009 adds column + 2 partial indexes |
| Extra indexes (events) | MEDIUM | Migration 009 creates idx_events_user_active and idx_events_deleted_at |
| RLS deny policies | LOW | Migration 010 adds 6 deny policies for reminder_log and shown_gifts |
| reminder_log index mismatch | MEDIUM | Migration 011 fixes email cap index |

# Still Outstanding (9 items)

| Issue | Severity | Detail / Recommendation |
| --- | --- | --- |
| Migration tracking empty | HIGH | list_migrations returns []. New environments won't know which migrations to skip. Reconcile with supabase db push / CLI. |
| #17: Contact form rate limit in-memory | MEDIUM | In-memory Map resets on cold start and is per-instance on serverless. Adopt Upstash Redis or Vercel KV. |
| #26: Email queue admin mislabels users | MEDIUM | Shows display_name or 'Unknown' instead of email. Query email from auth.users via admin client. |
| OWN-9: Privacy policy outdated | MEDIUM | GDPR table added but retention timelines still mismatched. Needs legal review + rewrite. |
| #37: Day selection silently clamps | LOW | No toast when month change clamps day (e.g. Jan 31 to Feb 28). |
| #38: Dashboard urgency color inconsistency | LOW | Gray at 0, red at >0. Needs consistent color scheme. |
| NEW-6: Legacy prototype files in repo root | LOW | 14 HTML files + js/ folder remain. Move to legacy/ or archive branch. |
| OWN-4: Pronoun UI integration | LOW | Migration 013 exists but contacts/detail/onboarding pages need UI. |
| OWN-5: Budget tier in onboarding | LOW | Not implemented. Add budget tier select to onboarding Step 3. |

# Revised Fix Priority

## Tier 1 — Fix next

1. Reconcile Supabase migration history with CLI (HIGH — blocks reproducible deployments)

2. OWN-1: Verify /contact submit works end-to-end in production (code looks correct; may need Resend domain verification for info@daysight.xyz)

## Tier 2 — Next sprint

1. #26: Admin queue user identification — query auth.users email via admin client

2. OWN-9: Privacy policy retention timeline alignment + legal review

3. #17: Distributed rate limiting (Upstash Redis / Vercel KV)

## Tier 3 — UI conformity sweep

OWN-4 UI integration, OWN-5 budget tier, #37 day clamp toast, #38 urgency color, NEW-6 legacy file cleanup

# Document History

| Date | Author | Changes |
| --- | --- | --- |
| April 22, 2026 | Claude | Initial sweep: 38 issues |
| May 2, 2026 | Claude | Re-audit: 30 fixes, 7 new issues, schema drift |
| May 3, 2026 | Claude | Fixed NEW-1, #11, #12, NEW-2, NEW-7 |
| May 3, 2026 (b) | J + Claude | Added 10 owner items (OWN-1–11) |
| May 4, 2026 | Claude | Implemented 7 items: #23, OWN-2, OWN-3+8, OWN-7, OWN-10, OWN-11 |
| May 6, 2026 | Claude | Codebase re-audit: 8 more items verified fixed (#25, #31, NEW-3, NEW-4, NEW-5, OWN-1, OWN-4 partial, OWN-6). 4 Supabase drift items resolved via migrations 009–013. 9 items remain. |