Daysight (Landmarks)

Comprehensive Bug Sweep Report

Updated May 3, 2026

Original: Apr 22  |  Revision: Full audit + Supabase schema comparison

Scope: Next.js, Supabase, cron, webhooks, admin, UI/UX

Executive Summary Re-audit of April 22 report. Original 38 issues: 32 fixed, 6 remain. May 2 audit found 7 new: 3 fixed, 4 remain. Supabase schema drift documented in Section 4. May 3: owner filed 10 items (3 bugs OWN-1–3, 7 features OWN-4–11) in Sections 3, 5, 6 with implementation plans. Total: 45 + 10 owner-reported ¦ Fixed: 35 ¦ Outstanding: 6 + 3 bugs ¦ New remaining: 4 + 7 features/changes ¦ Supabase drift: 7 items

# Severity Summary

| Category | Total | Critical | High | Medium | Low | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Fixed (all sources) | 35 | 5 | 11 | 12 | 7 | FIXED |
| Still Outstanding | 6 | 0 | 0 | 3 | 3 | OUTSTANDING |
| New Remaining | 4 | 0 | 0 | 3 | 1 | NEW |
| Supabase Drift | 7 | 0 | 1 | 4 | 2 | DRIFT |

# Section 1: Fixed Issues (35 of 45)

Verified resolved in current codebase.

| # | Severity | Issue | Resolution |
| --- | --- | --- | --- |
| #1 | CRITICAL | Open redirect in auth callback | next param validated against // and protocol prefixes |
| #2 | CRITICAL | Resend webhook svix-id auth bypass | Removed; bearer-only via compareTokens() |
| #3 | CRITICAL | Send cap ignores pending emails | Status filter now includes pending |
| #4 | CRITICAL | Cron routes vulnerable if CRON_SECRET unset | All four routes check if (!secret) before compare |
| #5 | CRITICAL | Email verification banner dismissible | Dismiss removed; always visible until verified |
| #6 | HIGH | Gift engine substring tag matching | Changed to exact === comparison |
| #7 | HIGH | Forgot-password leaks account existence | Generic response for all outcomes |
| #8 | HIGH | Account deletion non-atomic | Uses supabase.rpc(delete_user_account) |
| #9 | HIGH | Admin dashboard analytics inaccurate | KPI uses status=sent; maps from reminder_log |
| #10 | HIGH | Non-atomic drips_sent fallback | RPC with error handling, no silent fallback |
| #13 | HIGH | Onboarding step labels wrong | Labels corrected to Step 2/3/4 |
| #14 | HIGH | Digest loads all events without filter | Filters in(month, [current, next]) |
| #15 | HIGH | Signup form exposes raw Supabase errors | Catches errors, shows generic messages |
| #16 | MEDIUM | Feb 29 sends reminders on March 1 | isLeapYear() check in nextOccurrence |
| #18 | MEDIUM | Onboarding error persists across steps | setSaveError cleared on step change |
| #19 | MEDIUM | Dashboard loading has no timeout | 10-second fallback timeout added |
| #20 | MEDIUM | Missing index on reminder_log | Present in live DB |
| #21 | MEDIUM | Purge timezone-fragile comparison | Uses explicit UTC with getTime() |
| #22 | MEDIUM | Gift fallback returns unscored gifts | Fallback scored through same pipeline |
| #24 | MEDIUM | Reminder status enum mismatch | Migration 003 constraint includes pending/deferred |
| #27 | MEDIUM | Last-year gift only checks one year back | Now uses .limit(5) across multiple years |
| #29 | LOW | Env validation missing webhook secrets | Both webhook secrets added to env validation |
| #30 | LOW | No timing-safe token comparison | All cron/webhook routes use compareTokens() |
| #32 | LOW | Sidebar hamburger missing aria-expanded | aria-expanded={sidebarOpen} present |
| #33 | LOW | Email verification no resend option | Resets sent state after 30s countdown |
| #34 | LOW | Reengagement RPC swallows errors | Catches and pushes to results.errors |
| #35 | LOW | Digest weak null check for digest_enabled | Uses strict truthy check |
| #36 | LOW | Gift categories hardcoded in admin | Uses shared GIFT_CATEGORIES constant |
| #28 | MEDIUM | Sidebar links to /about inside auth layout | Working as intended; public page |
| #11 | HIGH | Password change creates duplicate session | reauthenticate() replaces signInWithPassword(); nonce-based, no duplicate session |
| #12 | HIGH | Contact/event save errors expose raw messages | All raw error.message replaced with friendlyError() |
| NEW-1 | HIGH | No user_id filter on contact/event updates | .eq(user_id, userId) added to all 7 update/delete queries |
| NEW-2 | MEDIUM | Password change error exposes raw message | Covered by friendlyError() |
| NEW-7 | LOW | CLAUDE.md says countdown badges are remaining | CLAUDE.md updated |

# Section 2: Still Outstanding (6 original issues)

Unresolved from original report.

#17  [MEDIUM]  Contact form rate limiting is in-memory

In-memory JS Map resets on cold start. Bypassable via distributed requests.

Fix: Use Upstash Redis or Vercel KV.

#23  [MEDIUM]  Conversion events lose context on cascade

FK uses ON DELETE SET NULL. Cascades orphan analytics data.

Fix: Use ON DELETE RESTRICT or denormalize partner/category into conversion_events.

#25  [MEDIUM]  Recycling bin restore doesn't clear confirm

setConfirmDeleteId(null) missing in handleRestore. Stale confirm state persists after restore.

Fix: Add setConfirmDeleteId(null) at start of handleRestore().

#26  [MEDIUM]  Email queue admin mislabels display name

userEmail variable shows display_name or UUID, not email. Admins can’t identify user.

Fix: Query email from auth.users via admin client.

#31  [LOW]  Modal focus trap and ARIA missing

Modals lack role=dialog, aria-modal, focus trap. Screen readers can tab outside.

Fix: Add ARIA attributes + focus trap to all modals.

#37  [LOW]  Event day selection silently clamps

No feedback when month change clamps day (e.g., Jan 31 → Feb 28). Silent clamp.

Fix: Show toast: “Day adjusted to [N] for [month].”

#38  [LOW]  Dashboard urgency color inconsistency

Urgency stat card color inconsistent: gray at 0, red at >0.

Fix: Use consistent color regardless of count.

# Section 3: Remaining New Issues + Owner-Reported Bugs (4 + 3)

May 2 audit (NEW-3–6) + 3 owner bugs May 3 (OWN-1–3). NEW-1, NEW-2, NEW-7 fixed (Section 1).

NEW-3  [MEDIUM]  Calendar URL shows raw userId in settings UI

Settings shows raw UUID in calendar URL input. Actual subscription uses HMAC, but displayed URL leaks UUID.

Fix: Display only the signed URL from /api/calendar-url.

NEW-4  [MEDIUM]  7-day trash hold hardcoded in two places

TRASH_HOLD_DAYS=7 hardcoded in both settings/page.tsx and purge/route.ts. Mismatch risk.

Fix: Extract to shared constant in src/lib/constants.ts.

NEW-5  [MEDIUM]  Email in URL parameter on forgot-password link

Auth page passes email in query string (?email=...), exposed in browser history/proxy logs/referrer.

Fix: Store in session state or have user re-enter on forgot-password page.

NEW-6  [LOW]  Legacy prototype files still in repo root

7+ prototype HTML files + js/store.js in repo root. Could confuse contributors.

Fix: Move to legacy/ dir or archive branch.

OWN-1  [HIGH]  Contact page submit is broken

Public /contact form submit fails. API route validates and sends via Resend; likely client-side issue (fetch handling or Resend config).

Plan: Debug handleSubmit in contact/page.tsx. curl /api/contact to isolate client vs server. Verify Resend domain + info@daysight.xyz. Add visible error state to UI.

OWN-2  [HIGH]  Password reset broken on mobile

Works on desktop, fails on mobile. Magic link opens in different browser context (in-app vs default); /auth/callback code exchange fails or cookies don’t carry to /auth/reset-password.

Plan: Add type=recovery detection in callback. Consider PKCE or session token in URL hash. Alternatively detect mobile UA and prompt user to copy link to main browser. Test iOS Safari, Gmail/Outlook in-app, Android Chrome.

OWN-3  [MEDIUM]  Recycling bin only shows deleted contacts, not deleted events

Bin only queries soft-deleted contacts. Events with deleted_at IS NOT NULL not shown. Related to OWN-8.

Plan: See OWN-8. Add loadTrashedEvents query, display in sub-tab with contact name, Restore / Delete Forever actions.

# Section 4: Supabase Schema Drift

Live DB (riztuyrmtyuwulezivqi) vs 8 local migrations. Core tables/RPCs match. Discrepancies below.

| Item | Severity | Detail | Recommendation |
| --- | --- | --- | --- |
| Migration tracking empty | HIGH | list_migrations returns []. New environments won’t know which to skip. | Reconcile with Supabase CLI. |
| Extra index: idx_events_deleted_at | MEDIUM | Partial index on events.deleted_at IS NOT NULL in live DB, not in migrations. | Add to migration 001 or new migration 009. |
| Extra index: idx_events_user_active | MEDIUM | Partial index events.user_id WHERE deleted_at IS NULL in live DB, not in migrations. | Add to migration 001 or create cleanup migration 009. |
| Index mismatch: reminder_log | MEDIUM | Live: idx on (user_id, created_at). Migration 003: idx on (user_id, sent_at). Column mismatch. | Align migration to whichever column cron actually queries. |
| Extra column: events.deleted_at | MEDIUM | events.deleted_at exists in live DB, no migration defines it. | Add migration to codify event soft-delete. |
| Six extra RLS deny policies | LOW | 6 deny policies (reminder_log + shown_gifts) in live DB, not in migrations. | Good practice; add to migrations. |
| Extra function: rls_auto_enable() | LOW | Supabase-managed trigger, auto-enables RLS on new tables. | No action needed. |

### What Matched Correctly

- All 8 core tables correct (profiles, contacts, events, reminder_log, shown_gifts, gift_catalog, conversion_events, email_overrides)

- All 4 RPCs match (handle_new_user, set_updated_at, update_drips_sent, delete_user_account)

- All 3 triggers match

- 31 seed gifts match migration 004

- Consent columns present per migration 007

# Section 5: Recommended Fix Priority

## Tier 1 — Fix next (infrastructure / data integrity)

Previous Tier 1 security items (NEW-1, #11, #12, NEW-2) all fixed.

- Reconcile empty Supabase migration history with CLI

- reminder_log index mismatch (created_at vs sent_at) — align to actual query

- OWN-1: Fix /contact submit (HIGH)

- OWN-2: Fix mobile password reset (HIGH)

## Tier 2 — Fix within next sprint

- Add events.deleted_at to migration (codify soft-delete)

- #23: conversion_events FK (RESTRICT vs denormalize)

- #25: Fix bin restore stale confirm state

- NEW-4: TRASH_HOLD_DAYS → shared constant

- NEW-5: Remove email from forgot-password URL param

- OWN-3+8: Bin deleted-events tab with contact name

- OWN-7: Add-contact → add-event flow

- OWN-10: Data export to admin-only (email search, CSV)

- OWN-11: Settings unsaved-changes warning

## Tier 3 — Address during UI conformity sweep

- #17: Distributed rate limiting (Upstash Redis)

- #26: Fix email queue admin labeling

- #31: ARIA + focus traps on modals

- #37, #38: Day clamp toast, urgency color

- NEW-3: Calendar URL → signed URL only

- NEW-6: Prototype files → legacy/

- Add deny RLS policies to migrations (reminder_log, shown_gifts)

# Section 6: Owner-Requested Features & Changes (7)

Owner-filed May 3, 2026. Implementation plans included.

OWN-4  [LOW]  Add gender input for contacts

Optional gender/pronoun field. Improves gift engine relevance and email personalization.

Plan: Migration: ADD COLUMN gender text CHECK (male/female/non-binary/other/prefer_not_to_say) DEFAULT NULL. Add dropdown to contacts/page.tsx, contacts/[id]/page.tsx, onboarding Step 2. Optionally update gift-engine.ts + email templates.

OWN-5  [LOW]  Add budget tier to onboarding flow

Onboarding Step 3 has gift categories but no budget tier. DB column + contacts page already support it.

Plan: Add a budget tier <select> to onboarding/page.tsx Step 3 (same options as contacts page: Any budget, Under $50, $50–$100, Over $100). Add budgetTier state variable and include it in the handleSaveAndFinish contacts.insert payload as budget_tier. No migration needed.

OWN-6  [MEDIUM]  Escape key to close all modals and popups

Escape should dismiss all modals: Add/Edit Contact, Delete confirm, Add/Edit Event, Calendar Help.

Plan: Shared useEscapeKey(callback) hook. Apply in contacts/page.tsx, contacts/[id]/page.tsx, settings/page.tsx. Also add backdrop onClick to close.

OWN-7  [MEDIUM]  Add Contact should flow directly into adding an event

Adding contact requires 2 extra clicks to add first event.

Plan: On add-mode save: .insert().select().single() to get new ID, then router.push(/contacts/${newId}?addEvent=true). Detail page checks addEvent param and auto-opens Add Event modal.

OWN-8  [MEDIUM]  Add deleted-events tab to the recycling bin

Bin only shows deleted contacts. Need events tab with type, date, contact name, restore/delete.

Plan: settings/page.tsx: add Contacts/Events sub-tabs in Bin. loadTrashedEvents: events WHERE deleted_at IS NOT NULL, join contact names. Show type + date, contact, countdown, Restore/Delete Forever.

OWN-9  [MEDIUM]  Update privacy policy (outdated cookie and retention language)

Outdated cookie refs, mismatched retention timelines, vague GDPR basis (flagged in CLAUDE.md).

Plan: Rewrite privacy/page.tsx: remove cookie refs, align retention, map processing to GDPR bases. Legal review before deploy.

OWN-10  [MEDIUM]  Move data export to admin-only; remove from user settings

Remove user-facing export. Users email support. Add admin tool: search by email, export CSV.

Plan: settings/page.tsx: remove handleExport + button, replace with support email note. admin/page.tsx: add User Data Export section — email search, query profiles via admin client, fetch contacts + events, PapaParse CSV download. Already is_admin gated.

OWN-11  [MEDIUM]  Unsaved changes warning on Settings page

Warn on navigation with unsaved changes. Dialog: Save / Leave without saving / Cancel.

Plan: Track isDirty by comparing current profile state against a savedProfile ref (snapshot after load and each save). Use beforeunload event for browser navigation / tab close. For in-app navigation (sidebar links), intercept with a custom guard and show a modal: “You have unsaved changes” with three buttons — Save (calls handleSaveProfile then navigates), Leave without saving (discards), Cancel (stays). Also intercept tab switches within Settings (General → Password → Bin) if isDirty.

- OWN-4: Gender input (schema + contacts/detail/onboarding UI)

- OWN-5: Budget tier in onboarding

- OWN-6: Escape to close modals (hook + backdrop)

- OWN-9: Privacy policy rewrite

## Document History

| Date | Author | Changes |
| --- | --- | --- |
| April 22, 2026 | Claude | Initial sweep: 38 issues, 40+ files |
| May 2, 2026 | Claude | Re-audit: 30 fixes verified, 7 new issues, schema drift analysis |
| May 3, 2026 | Claude | Fixed NEW-1 (user_id), #11 (password), #12+NEW-2 (errors), NEW-7 (CLAUDE.md). 5 issues moved to fixed. |
| May 3, 2026 (b) | J (owner) + Claude | Added 10 owner items (OWN-1–3 bugs, OWN-4–11 features) into Sections 3, 5, 6. Deleted BACKLOG.md. |